Allen Quinones

Prof. Martinez

CS-250

October 12, 2026

# Sprint Review and Retrospective

Applying Roles

During the SNHU Travel project, I worked in several different Scrum roles throughout the course. This helped me understand each person's responsibilities on a Scrum team and how their work connects to each other. As the Product Owner, I took travelers' requests and turned them into user stories. These stories included getting destination recommendations, setting maximum prices, finding travel deals, choosing vacation types, and sorting trips by price. I also organized the Product Backlog and prioritized the stories.

As the product tester, I used the user stories and acceptance criteria to write test cases. This helped show me that a program is not automatically finished just because it opens and runs. Each feature also has to work the way the user expects, and sometimes those potential issues only show themselves in real testing. As the developer, I updated the Java slideshow with new pictures and descriptions while making sure the navigation worked as intended. The Scrum Master’s job was to keep the work organized and help the team remove anything slowing them down. Each role had different responsibilities, but they all needed information from the other roles to complete their work.

Completing User Stories

One example was the story about viewing the top five destinations. The acceptance criteria explained that the destinations had to be ordered and include a name, short description, picture, and link to a travel package. I started by creating a Java list that displayed five locations. After that, I created test cases to verify the information displayed correctly and that users could use the feature.

The feature later changed from a list to a slideshow. Because users now click Previous and Next buttons instead of scrolling through a list, I had to revise the test cases. This showed how a story can move through the different parts of the Agile SDLC. The request started with the user, became a backlog story, was developed into a working feature, and lastly was tested and revised.

Handling Interruptions

The project changed direction when the Product Owner announced new slideshow requirements. Instead of using normal travel destinations, the focus shifted more to wellness and relaxation. Since the program already had a working slideshow, I didn't have to start over from scratch. I kept the parts that still met the requirements and only updated what needed to change.

I replaced the old pictures and descriptions with new locations, including Sedona, Morocco, Bali, Australia, and Iceland. I kept the existing slideshow layout and the Previous and Next buttons because those features were still needed. I also avoided changing any unrelated parts of the code. Changing code that already worked could have created problems unrelated to the new requirements.

Communication

Communication was important because the user stories didn't always explain every detail the developer or tester needed. For example, the slideshow requirements did not clearly explain what should happen when the user reached the final slide and clicked Next. I need an answer before I can create an accurate test.

This is an example of a message I could send to the Product Owner:

“Hi Christy, I am working on the test cases for the recommendation, maximum-price, and price-sorting features, but I need clarification on a few things. What should happen when someone clicks Previous on the first slide or Next on the last slide? I also need to know whether decimal prices should be accepted, whether a trip should appear when its price matches the limit, and what should happen when the sorting option is removed. Once I have those answers, I can finish the test cases.

Thank you,
Allen
Product Tester”

This message helps because it tells the Product Owner exactly what information is needed. It lists the questions that need answering and explains why I need them. The Product Owner could respond directly or add the missing details to the acceptance criteria so the developer and tester have the same information to work with.

The Daily Scrum also helped with communication because everyone could give a quick update on their work. Team members could explain what they completed, what they planned to work on next, and if something was blocking them. If I was waiting for the Product Owner to answer a question, I could raise it before it caused a longer delay.

Organizational Tools and Agile Principles

The Product Backlog was one of the most useful tools during the project. It kept the user stories together and showed their priority and size. Without it, the team could easily lose track of the most important features. During Sprint Planning, the team could look through the backlog and choose a reasonable amount of work for the upcoming Sprint.

The task board was also helpful because it showed what the team was working on. Tasks could be separated into sections such as not started, in progress, testing, and completed. This made it easier to notice when a task sat in one section too long. The Scrum Master could then ask whether someone needed help or was waiting for information.

These organizing tools supported the Scrum events. The Product Backlog supported Sprint Planning, while the task board supported the Daily Scrum. During a Sprint Review, the team could compare the finished work to the user stories and acceptance criteria. During the Retrospective, the team could review how the work was completed and discuss any process problems.

Responding to change was one of the most important Agile principles used in this project. The slideshow requirements changed, but the team could still reuse the parts that worked and update the rest. The tools only help if the team keeps them updated. If the task board or backlog contains outdated information, it can confuse the team instead of helping.

Evaluating the Agile Process

One of Agile's biggest advantages is the ability to make changes without restarting the whole project. The team could complete a smaller part, test it, receive feedback, and then improve it. Problems can also be found earlier instead of being discovered after everything is built, and they are less detrimental to the entire project. The backlog, task board, test cases, and Scrum events made it easier to see what was completed and what still needed work.

There were also some drawbacks. Agile depends on frequent communication and clear answers. If the Product Owner doesn't clarify a story, the developer and tester might assume different things about how the feature should work. Requirement changes can also create extra work if part of the original version has already been finished. Meetings and task board updates also take time, especially if the team does them only because they are required and not to solve real problems.

With a waterfall approach, the team would usually decide the requirements near the beginning, then move on to design, development, and testing. If the team didn't learn about the slideshow changes until the testing stage, going back to update earlier work could cause a much larger delay. Waterfall could still make sense for a project with requirements that are unlikely to change. That wasn't the case with SNHU Travel because the requirements continued to develop as the project moved forward.

I think Scrum-Agile was the better choice for the SNHU Travel project. The team needed to respond to new requirements and review the program from different roles. Agile let the team prioritize, develop, test, and revise user stories without restarting everything. At the same time, this project showed me that Agile only works well when the team communicates and keeps its information current. If those things are ignored, the team can still get confused even while following an Agile process.